6th EXTENSION AGREEMENT

Procedure "B"

## PROJECT NO.566583

This Agreement made this ____ day of _______________, 20____, by and between the City of Albuquerque, New Mexico, a municipal corporation ("City") and (name of Developer:) The Regents of the University of New Mexico ("Developer"), whose email address is _______________ address is 2811 Campus Blvd., MSC06 3595, Albuquerque, NM 87131  and whose telephone number is  505-277-4620, is made in Albuquerque, New Mexico and is entered into as of the date of final execution of this Agreement.

WHEREAS, the parties agree that the word “Subdivider” used in any previous Agreements is replaced with the word “Developer” for this Agreement.  This change has no substantive effect on any other provision of the agreement.

WHEREAS, the City and the Developer entered into an Agreement on the 25th day of May 2010, which was recorded on May 26, 2010, as Document No. 2010047054 in the records of Bernalillo County Clerk, State of New Mexico ("Earlier Agreement"), by which the Developer agreed to complete the construction of certain infrastructure improvements on or before the 3rd day of March 2012; and

WHEREAS, the Earlier Agreement was amended by a 1st Extension to Agreement dated       May 10, 2012 recorded on May 25, 2012, as Document No. 2012053048 in the records of Bernalillo County Clerk, State of New Mexico, extending the construction deadline to January 25, 2014; and

WHEREAS, the Earlier Agreement was amended by a 2nd Extension to Agreement dated March 4, 2014 recorded on March 6,2014, as Document No. 2014018752 in the records of Bernalillo County Clerk, State of New Mexico, extending the construction deadline to February 10, 2016; and

WHEREAS, the Earlier Agreement was amended by a 3rd Extension to Agreement dated May 05, 2016 recorded on May 13,2016, as Document No. 2016043380 in the records of Bernalillo County Clerk, State of New Mexico, extending the construction deadline to December 09, 2017; and

WHEREAS, the Earlier Agreement was amended by a 4th Extension to Agreement dated April 10, 2018 recorded on April 19,2018, as Document No. 2018033990 in the records of Bernalillo County Clerk, State of New Mexico, extending the construction deadline to December 09, 2019; and

WHEREAS, the Earlier Agreement was amended by a 5th Extension to Agreement dated December 06, 2019 recorded on December 13,2019, as Document No. 2019106583 in the records of Bernalillo County Clerk, State of New Mexico, extending the construction deadline to December 09, 2020; and

WHEREAS, it appears that the Developer will be unable to complete construction of the improvements by the deadline specified in the Agreement; and

WHEREAS, the City is willing to grant Developer an extension of time in which to complete construction of all or part of the improvements, provided the Developer posts an acceptable financial guaranty, as required by the City's Integrated Development Ordinance and the Development Process Manual; and

WHEREAS, the Developer is able to provide the required financial guaranty;

NOW THEREFORE in consideration of the above and the mutual promises contained herein, the parties agree:

1.	The required completion date for construction of the improvements, as set forth in the attached Exhibit A, is extended (Complete either A or B:)

A.	For all improvements, the 9th    day of December, 2021.

B.	On portions of the improvements as follows:

# IMPROVEMENTS							COMPLETION DATE

# ______________________________________________		________________________

# ______________________________________________		________________________

# ______________________________________________		________________________

2.	With this Extension Agreement, Developer has provided the City with the following financial guaranty:

Type of Financial Guaranty:  Municipal Lien                                                     -

Amount: $67,256.85                                                                                             -

Name of Financial Institution or Surety providing Guaranty: _______________

-

Date City first able to call Guaranty (Construction Completion Deadline):

December 09, 2021                                                                                                   -

If Guaranty is a Letter of Credit or Loan Reserve, then last day City able to call

Guaranty is: February 7, 2021                                                                               -

Additional information: ______________________________________________

_________________________________________________________________

3.	The parties agree that all terms and conditions of the Earlier Agreement not in conflict with this Extension Agreement shall remain valid, in force, and binding upon the parties.  By executing this Agreement, the parties only intention is to extend the construction completion deadline established in the Earlier Agreement and establish a revised financial guaranty for the benefit of the City.

Executed on the date stated in the first paragraph of this Agreement.

DEVELOPER:

The Regents of the University of New Mexico            -

A body corporate, on behalf of the University of        -

New Mexico, a constitutionally operated

Educational institution of the State of New Mexico

By [signature]: _________________________

Name [print]: Teresa Costantinidis                    - ---

Title: Sr. VP, Finance & Administration            -

Dated: ________________________________

DEVELOPER'S NOTARY

STATE OF  NEW MEXICO        )

) ss.

COUNTY OF BERNALILLO      )

This instrument was acknowledged before me on this _____ day of ____________, 20___ by [name of person:] Teresa Costantinidis  , [title or capacity, for instance, "President" or "Owner"] Sr. VP, Finance & Administration            of [Developer:] The Regents of the University of New Mexico .

__________________________________

(SEAL)	Notary Public

My Commission Expires: ______________

CITY OF ALBUQUERQUE:

By: __________________________________

Shahab Biazar, P.E., City Engineer

Dated: __________________

CITY'S NOTARY

STATE OF NEW MEXICO	)

) ss.

COUNTY OF BERNALILLO)

This instrument was acknowledged before me on this _____ day of ________________, 20___ by Shahab Biazar, P.E., City Engineer of the City of Albuquerque, a municipal corporation, on behalf of said corporation.

__________________________________

(SEAL)	Notary Public

My Commission Expires: ______________