|  | Date: 07/02/19 |  |  |  |
| --- | --- | --- | --- | --- |
| Project: | SALLS for Scenic Road. |  |  |  |
| # Corrective Action Log |  |  |  |  |
| Number | Corrective Action Needed | Date Action Noted | Date Corrected | Date Correction Noted By Inspector |
| 01 | Appropriate BMP's in place for active work, limited disturbance. No site corrective actions noted at the time of inspection. | 05/07/19 |  | 05/07/19 |
| 02 | Storm event on 05/09-10/19= 0.30" per Weather Underground "The Trails". SWPPP Inspection completed on 05/10/19. | 05/10/19 |  | 05/10/19 |
| 03 | Storm event on 05/20/19= 0.02". | 05/21/19 |  | 05/21/19 |
| 04 | No site corrective actions noted at the time of inspection. Curb work in progress. | 05/21/19 |  | 05/21/19 |
| 05 | Install inlet protection per the Erosion Control Plan. | 06/04/19 |  |  |
| 06 | No additional site corrective actions noted at the time of inspection. Recent grading has pushed dirt passed the "curb cut" to protect inlets. Install drop inlet protection, see report 06/04/19. | 06/18/19 |  | 06/18/19 |
| 07 | No additional site corrective actions noted at the time of inspection. Storm event 07/01/19= 0.25" | 07/02/19 |  | 07/02/19 |
| SWPPP Management Signature: Date: |  |  |  |  |